[image: image1.png]


[image: image2.png]


、     

中国-加纳/赞比亚可再生能源技术转移项目

China-Ghana/Zambia Renewable Energy Technology Transfer Project

2019 第二季度 TOR

Technical Support for the Project Achievements Symposium and Exchange Activities in China
编号 CGZ190501
	任务预算（人民币）

	195149元


China- Ghana/Zambia Renewable Energy Technology Transfer Cooperation
TERMS OF REFERENCE
Technical Support for the Project Achievements Symposium and Exchange Activities in China 
(Reference No. CGZ190501)
Background
China-Ghana/Zambia Renewable Energy Technology Transfer (RETT) Cooperation is a 5-year project which aims to strengthen national capacities to address climate change and promote sustainable development through RETT from China to Ghana and Zambia along with training, capacity building, know-how and best practices. Under the framework of the UNDP, China has developed approaches to ensure that technology transfer directly addresses the development needs specific to Ghana and Zambia respectively. It is further used as a launch pad for nurturing and building the capacity of knowledge networks to promote state-driven technology transfer, local renewable energy industry capacity, and private sector development. This project is one of the first attempts of South-South Cooperation (SSC) between China and African countries. The Administrative Centre for China’s Agenda 21 (ACCA21) on behalf of the Ministry of Science and Technology (MoST) of China is the China’s executive entity and is responsible for the organization and implementation of the activities on the Chinese side. 
After 4 years’ implementation, the main focus has moved from transferring specific and appropriate RETs to Ghana and Zambia on a pilot basis into creating the enabling conditions for scaling up. It is therefore expected that the project could contribute to the increased access and utilization of RETs in Ghana and Zambia. The project would also explore the possibility of developing public/private partnerships and platforms, while the interested private actors shall submit specific business proposals that receive financial support from financial institutions. It is expected that, through the RETT implementation, the newly-created business activities can effectively be self-sustained after the project is completed.
Objective of the Assignment
Since 2015, the RETT project has successfully established project management and coordination structures. Led by the UNDP, PMUs and Project Steering Committees (PSC) were established in China, Ghana and Zambia respectively, and coordinated through policy research, technology transfer, exchange visit, and capacity building with the aiming of enhancing capacity for renewable energy technology transfer between China and countries in Africa. Over the past 4 years, China, Ghana and Zambia has accumulated plenty of experiences in creating enabling environment in place for the transfer, production and regulation of of RETs, and strengthened capacity for South-South Cooperation in relation to RET transfer. In this context this assignment seeks a service providing institution that has the capacity to provide technical and organizational support to assist the implementation of the Project Achievements Symposium (PAS) in China. 
The main objective of this assignment is to organize a Project Achievements Symposium in China, including a financial mechanism workshop and a PSC (Project Steering Committee) meeting by an institution (university/ academic institute/ research institute/ industrial association etc.) in accordance with this ToR. The Project Achievements Symposium will encourage collaboration and communication between Chinese stakeholders and key African RETT stakeholders, and help them better understand the business model and financial mechanisms in order to foster technical and entrepreneurial cooperation. In addition, the conferences, workshops and other related side sessions will also support the establishment and servicing of a Chinese expert community to support continuous learning on RET transfer between China and African countries.
Requested Services
Under the supervision of the Project Manager (PM) of the Project Management Unit (PMU), the selected institution shall perform the following tasks:
Task 1: Design event plan and organize a one-day event to promote institutional financing mechanisms to up-scale RETT from China to Ghana and Zambia.
1) Organize a research seminar for project expert committee members to share and exchange research findings of business model for RETT, and to adequately collect reviews from both China and African key stakeholders, thereby strengthening the latest project research achievements;  
2) Design and create event plan for a workshop to convene investors consultation meeting to raise fund for RETT from China to Ghana and Zambia;
3) Delivery of a public call and matched promotion activities to mobilize the participation of Chinese business sector and investors, and identify potential participants from various agencies and stakeholder groups before the event;
4) Arranging travel, accommodation and catering for domestic and international event participants. and assisting China’s PMU to provide necessary supports to the event participants from China and Africa;
5) Preparation of report for the event including achieved results, lessons learned, and results of evaluation of event, photos that show communication and interaction on the event. 
Task 2: Design and organize a PSC meeting which involves both China and African PMUs to highlight the achievements and summary lessons learned through the implementation of RETT.
1) Organize 1 seminar session of barrier and solutions regards to RETT from China to Ghana and Zambia for at least 15 Chinese and international stakeholders with instructors appointed by the PMU;
2) Organize a PSC meeting that involves not only China and African PMUs but also experts to highlight achievements from each countries and share with the lessons learned through implementing. 
3) Arrangement of international travel, accommodation and catering for at least one of each PMU from Ghana and Zambia;   
4) Onsite coordination of the session and realization of logistical issues and technical support needed for the implementation of the session, details will be agreed during the preparation.
The 2 tasks above refer to the main services and products provided by the selected institution; the assigned institution should work in coordination for a synergy of events in different locations.
Key deliverables and Time schedules
	
	Key deliverables
	Time schedules

	1
	Submit the work plan indicating the outlines, methodology, communication strategy and key milestones with timelines for the event. Budgetary plan of each activity should be indicated in the work plan;
	Within 1 week after contract signed.

	2
	Confirmation on the work plan and personnel arrangement;
	Within 2 weeks after contract signed.

	3
	Delivery of a public call and matched promotion activities to mobilize Chinese and African countries stakeholders’ participation;
	Within 1 week after the date of event been confirmed by PMU.

	4
	Confirmation of the delegation list and the travel logistics, including accommodation, and catering arrangement etc.;
	Within 2 weeks after the date of event been confirmed by PMU.

	5
	On-site coordination and support before, during and after the event, including photography, venue arrangement etc.;
	During the event

	6
	Final report including the overall accomplishments and lessons learned of event, the evaluation results of the questionnaires etc.
	1 week after the event


Within 1 week after contract signed, the assigned institutions should submit to PMU the Inception Report detailing event organization work plan, communication strategy and key milestones with timelines. At least a month before the event takes place, travel, accommodation, equipment and other logistic arrangement should be confirmed and reported to PMU. The final plan on the event organization and management should reflect the requirements from the PMU.

Duration

The assignment will require 1 eligible institution to work within about 5 months.

Reporting
The assigned institution shall prepare and submit the event management work plan and deliver the services as requested to the PMU timely.

Budget and Payment Schedule

This assignment is procured in accordance with the procedures according to the UNDP’s Guidelines. A total up to ¥195,149 RMB for the two tasks would be paid to the institution in accordance with the table set forth below.

	
	Description
	Budget (RMB)

	Task 1
	An event to promote institutional financing mechanisms to up-scale RETT and to raise fund for RETT from China to Ghana and Zambia
	93,804

	Task 2
	Design and organize a PSC meeting which involves both China and African PMUs
	101,345

	Total (US$)
	195,149


Qualifications

	· Must be a reputable organization with more than 5 years of experience in Renewable energy research areas;

· Rich and demonstrable capacity building experiences in the field of renewable energy technology transfer, etc.; 

· Familiar with China’s development experience of technology transfer, renewable energy landscape and related policies ;

· Demonstrable ability to work as a team;

· Effective delivery of service and event organization in high quality before deadlines; 

· Excellent English language skills, particularly for written documents;
· Working experience in international cooperation projects is an advantage; 

· Research experience in renewable energy development in Ghana, Zambia and Africa in general will be considered as an asset;
· Research experience with Chinese government or UN agencies will be considered as an asset.


Criteria for selection

General qualifications 30%

· Relevant educational background of team members (in energy sector, low carbon economy or other related areas);
· Relevant research experiences and certificates;
· Relevant working experience.
Adequacy 50%

· Similar types of assignments carried out for companies, research institutes, UN agencies or Government of China;
· Knowledge of working in renewable energy sector;
· Experience with renewable energy transfer between China and other countries.
Language and region 20%

· Fluent Chinese and English is a prerequisite for carrying out the assignment;
· Professional working proficiency of English would be considered an asset.
Proposal Format

· Cover letter. The cover letter should indicate all the proposed key deliverables. Indicate which candidate will be responsible for each deliverable;
· Introduction of the proposed institution ;
· Work proposal with methodology;
· Confirmation of availability to carry out the assignment and that there is no conflict of interest.
The Administrative Center for China’s Agenda 21





United Nations Development Programme








